SaaS Calendar Platform

Complete Development Build Documentation

Weeks 1–9 · Phase 1 · Phase 2

Angular 21 · PrimeNG 21 · AWS CDK · Lambda · DynamoDB · Cognito

March 2026

# Table of Contents

1.   Project Overview & Architecture  .....  3

2.   Development Environment & Key Values  .....  4

3.   Week 1 — AWS Infrastructure Setup  .....  5

4.   Week 2 — Lambda Functions & API Gateway  .....  6

5.   Week 3 — Authentication (Cognito + Amplify)  .....  7

6.   Week 4 — Calendar CRUD + Angular UI  .....  8

7.   Week 5 — Real-Time Updates (WebSocket)  .....  9

8.   Week 6 — Webhooks with SQS  .....  10

9.   Week 7 — Public Calendars & Embeddable Widget  .....  11

10.   Week 8 — Events CRUD  .....  12

11.   Week 9 — Multi-Tenant Isolation (JWT)  .....  13

12.   Phase 1 — FullCalendar UI Integration  .....  14

13.   Phase 2 — App Shell, Dashboard & UI Redesign  .....  15

14.   GitHub Repository Setup  .....  16

15.   Complete Problems & Solutions Log  .....  17

16.   Project Status & Next Steps  .....  19

# 1. Project Overview & Architecture

The SaaS Calendar Platform is a multi-tenant calendar-as-a-service product, inspired by Google Calendar but designed to be embedded into any business application. Each registered user (tenant) has a fully isolated calendar workspace with real-time updates, public sharing, webhook integrations, and a modern Angular UI.

Goals

- Build a production-grade SaaS product from scratch on AWS Free Tier

- Target cost: $0–$1/month at launch

- Multi-tenant isolation — each user sees only their own data

- Real-time events across browser tabs via WebSocket

- Embeddable public calendar widget for any website

- Webhook delivery with SQS retry on failure

Technology Stack

| Frontend | Angular 21, PrimeNG 21, FullCalendar 6, Amplify v6 |
| --- | --- |
| Backend | AWS Lambda (Node.js 20), AWS CDK v2 |
| Database | DynamoDB (single-table design, PAY_PER_REQUEST) |
| Auth | AWS Cognito User Pool (email sign-in, SRP flow) |
| API | API Gateway HTTP API (REST) + WebSocket API |
| Queue | SQS with Dead Letter Queue (max 3 retries) |
| Dev Tools | TypeScript, Git, PowerShell, aws-cli |

Architecture Diagram (Text)

Browser (Angular 21 + PrimeNG)

│

├── HTTPS ──► API Gateway HTTP API ──► Lambda Functions

│                                           │

├── WSS ────► API Gateway WebSocket ──► websocket.js

│                                           │

└── Amplify (Cognito auth, JWT token)   DynamoDB (single table)

│

SQS (webhook queue + DLQ)

│

External webhook URLs

# 2. Development Environment & Key Values

AWS Deployed Resources

| UserPoolId | us-east-1_DUU2CHb3y |
| --- | --- |
| UserPoolClientId | om01quonh9bgk7fvg3jbmq96n |
| API URL | https://od8gx8kld8.execute-api.us-east-1.amazonaws.com |
| WebSocket URL | wss://99zfgz6v71.execute-api.us-east-1.amazonaws.com/prod |
| Webhook Queue URL | https://sqs.us-east-1.amazonaws.com/075134876036/saas-calendar-webhooks |
| AWS Account | 075134876036 |
| Region | us-east-1 |
| Stack ARN | arn:aws:cloudformation:us-east-1:075134876036:stack/CdkStack/b6b28730-174d-11f1-a45b-0eae607dbf67 |

GitHub Repository

| Repo (single mono-repo) | https://github.com/appdevmate/saas-calendar |
| --- | --- |
| CDK folder | cdk/ — infrastructure + Lambda functions |
| Angular folder | web/ — Angular 21 frontend app |

Local Project Paths

| Old Machine (samit) | C:\Users\samit\Desktop\saas-calendar |
| --- | --- |
| New Machine (staha) | C:\Users\staha\Desktop\CCC APPS\My Apps\saas-calendar |

Global Tools Required

npm install -g aws-cdk          # CDK CLI

npm install -g @angular/cli     # Angular CLI

aws configure                   # AWS credentials

# 3. Week 1 — AWS Infrastructure Setup

Goal: Provision the core AWS infrastructure using CDK — DynamoDB table, Cognito User Pool, and CDK bootstrapping.

DynamoDB Table — Single-Table Design

A single DynamoDB table named CalendarPlatform was created using a composite key (PK + SK) to support all entity types.

| Table Name | CalendarPlatform |
| --- | --- |
| Billing Mode | PAY_PER_REQUEST (Free Tier) |
| PK (Partition Key) | String |
| SK (Sort Key) | String |

Access Patterns & Key Design

Calendars:    PK = TENANT#{tenantId}         SK = CAL#{calendarId}

Events:       PK = TENANT#{tenantId}#CAL#{calendarId}  SK = EVENT#{eventId}

Connections:  PK = CONNECTIONS               SK = CONN#{connectionId}

Webhooks:     PK = TENANT#{tenantId}         SK = WEBHOOK#{webhookId}

Public Token: PK = PUBLIC#{token}            SK = METADATA

Cognito User Pool

- Pool name: saas-calendar-users

- Self sign-up enabled

- Sign-in alias: email

- Auto-verify: email

- Auth flows: userPassword + userSrp

- generateSecret: false (required for Amplify)

CDK Bootstrap

Before first deploy, the CDK environment was bootstrapped:

cdk bootstrap aws://075134876036/us-east-1

# 4. Week 2 — Lambda Functions & API Gateway

Goal: Deploy the first Lambda function and expose it via an HTTP API Gateway endpoint.

health.js Lambda

exports.handler = async (event) => {

return {

statusCode: 200,

headers: { 'Content-Type': 'application/json' },

body: JSON.stringify({ status: 'ok', timestamp: new Date().toISOString() }),

};

};

API Gateway HTTP API Configuration

- CORS: allowOrigins: ["*"], allowMethods: ANY, allowHeaders: ["*"]

- Routes added: GET /health, GET+POST /calendars, GET+POST /webhooks

- Public routes: POST /public/calendars/{id}/publish, GET /public/view/{token}

- Events route: GET+POST /calendars/{calendarId}/events

CDK Stack Structure

All Lambda functions follow the same pattern in cdk-stack.ts:

const fn = new lambda.Function(this, 'FunctionName', {

runtime: lambda.Runtime.NODEJS_20_X,

handler: 'filename.handler',

code: lambda.Code.fromAsset('lambda'),

environment: { TABLE_NAME: table.tableName },

});

table.grantReadWriteData(fn);

# 5. Week 3 — Authentication (Cognito + Amplify)

Goal: Build a complete register/confirm/login flow in Angular using AWS Amplify v6.

auth.service.ts — Key Methods

import { signUp, confirmSignUp, signIn, signOut, fetchAuthSession } from 'aws-amplify/auth';

async register(email: string, password: string) {

return signUp({ username: email, password, options: { userAttributes: { email } } });

}

async confirm(email: string, code: string) {

return confirmSignUp({ username: email, confirmationCode: code });

}

async login(email: string, password: string) {

await signOut();   // Clear any existing session first

return signIn({ username: email, password });

}

async logout() { return signOut(); }

async getToken(): Promise<string> {

const session = await fetchAuthSession();

return session.tokens?.idToken?.toString() || '';

}

Amplify Configuration (main.ts)

import { Amplify } from 'aws-amplify';

import { environment } from './environments/environment';

Amplify.configure({

Auth: {

Cognito: {

userPoolId: environment.userPoolId,

userPoolClientId: environment.userPoolClientId,

},

},

});

| NOTE | signOut() must be called before signIn() to clear stale Amplify sessions. Without this, the login can appear to hang silently. |
| --- | --- |

# 6. Week 4 — Calendar CRUD + Angular UI

Goal: Build full Calendar create/read operations with a working Angular dashboard.

calendar.service.ts — Interface Definitions

export interface Calendar {

calendarId: string;

name: string;

description: string;

createdAt: string;

publicToken?: string;

}

export interface CalendarEvent {

eventId: string;

calendarId: string;

name: string;

description: string;

startDate: string;

endDate: string;

color?: string;

recurrence?: string;

createdAt: string;

}

HTTP Methods with JWT Headers

All service methods pipe through a headers() helper that attaches the Cognito JWT:

private headers() {

return from(this.auth.getToken()).pipe(

switchMap((token) => {

const headers = new HttpHeaders({ Authorization: `Bearer ${token}` });

return [headers];

}),

);

}

getCalendars() {

return this.headers().pipe(

switchMap((headers) => this.http.get<Calendar[]>(`${this.apiUrl}/calendars`, { headers }))

);

}

Angular Dashboard — Key Features

- Calendar list displayed as cards using PrimeNG p-card

- New Calendar dialog with PrimeNG p-dialog + pInputText

- ChangeDetectorRef.detectChanges() called after all async updates

- Empty state message when no calendars exist

# 7. Week 5 — Real-Time Updates (WebSocket)

Goal: When one user creates a calendar, all connected browser tabs see it instantly without refreshing.

CDK Changes

- Added WebSocketApi with connect/disconnect/default routes, all handled by websocket.js

- WebSocketStage named "prod" with autoDeploy: true

- calendarsFn and wsFn granted execute-api:ManageConnections permissions

- WS_ENDPOINT environment variable added to calendarsFn

websocket.js — Connection Tracking

Connections are stored in DynamoDB with a 2-hour TTL to auto-expire stale records:

// $connect: store in DynamoDB

await client.send(new PutCommand({

TableName: process.env.TABLE_NAME,

Item: {

PK: 'CONNECTIONS', SK: `CONN#${connectionId}`,

connectionId,

ttl: Math.floor(Date.now() / 1000) + 7200,

}

}));

// $disconnect: delete from DynamoDB

await client.send(new DeleteCommand({

TableName: process.env.TABLE_NAME,

Key: { PK: 'CONNECTIONS', SK: `CONN#${connectionId}` }

}));

broadcast() Function in calendars.js

After every POST /calendars, the Lambda queries all active connections and pushes the event:

async function broadcast(data) {

const result = await client.send(new QueryCommand({ ... }));

const wsClient = new ApiGatewayManagementApiClient({ endpoint: process.env.WS_ENDPOINT });

const message = JSON.stringify({ type: 'CALENDAR_CREATED', data });

await Promise.allSettled(

result.Items.map(conn =>

wsClient.send(new PostToConnectionCommand({ ConnectionId: conn.connectionId, Data: Buffer.from(message) }))

)

);

}

websocket.service.ts (Angular)

connect() {

this.ws = new WebSocket(environment.wsUrl);

this.ws.onmessage = (event) => {

const msg = JSON.parse(event.data);

this.messagesSubject.next(msg);

};

}

// In DashboardComponent.ngOnInit():

this.wsService.messages$.subscribe((msg) => {

if (msg.type === 'CALENDAR_CREATED') {

this.calendars.push(msg.data);

this.cd.detectChanges();

}

});

# 8. Week 6 — Webhooks with SQS

Goal: When a calendar is created, automatically HTTP POST a notification to any registered external URL, with automatic retry on failure.

Architecture

- calendars.js → sends to SQS queue after creating a calendar

- SQS queue triggers webhook.js (batch size: 1)

- webhook.js looks up registered webhook URLs for the tenant and POSTs to each

- Dead Letter Queue (DLQ) receives messages after 3 failed delivery attempts

SQS Queue CDK Configuration

const webhookQueue = new sqs.Queue(this, 'WebhookQueue', {

queueName: 'saas-calendar-webhooks',

visibilityTimeout: cdk.Duration.seconds(60),

deadLetterQueue: {

queue: new sqs.Queue(this, 'WebhookDLQ', { queueName: 'saas-calendar-webhooks-dlq' }),

maxReceiveCount: 3,

},

});

webhookFn.addEventSource(new lambdaEventSources.SqsEventSource(webhookQueue, { batchSize: 1 }));

webhook.js — Delivery Logic

The webhook.js function reads registered webhook URLs per tenant from DynamoDB and delivers via HTTP/HTTPS:

for (const webhook of result.Items) {

try {

await deliver(webhook.url, { eventType, data });

} catch (err) {

throw err; // SQS will retry

}

}

Testing Webhooks

Webhook URLs were tested using https://webhook.site — a free service that provides temporary URLs for inspecting incoming HTTP requests. Successful delivery confirmed with a 257-byte POST payload containing the calendar event data.

# 9. Week 7 — Public Calendars & Embeddable Widget

Goal: Allow a tenant to publish a calendar with a public shareable URL that anyone can view without authentication.

public.js Lambda — Two Endpoints

// POST /public/calendars/{calendarId}/publish

// → Creates a random token, stores PK=PUBLIC#{token} in DynamoDB

// → Returns { token, publicUrl }

// GET /public/view/{token}

// → Looks up the token, fetches the calendar and its events

// → Returns { calendarId, events[] }  — no auth required

PublicCalendarComponent (Angular)

- Route: /public/:token

- Fetches data from the public endpoint with no Authorization header

- @Input() token and apiUrl properties for embeddable use

- Displays list of events with name and startDate

Dashboard Integration

A "Make Public" button was added to each calendar card. On click it calls publishCalendar() which returns the token, and the public link /public/{token} is then shown inline on the card.

# 10. Week 8 — Events CRUD

Goal: Create, list, and display events within a calendar. Each event has name, description, start date, end date, color, and recurrence.

events.js Lambda

// GET /calendars/{calendarId}/events

// → Queries PK=TENANT#{tenantId}#CAL#{calendarId}, SK begins_with EVENT#

// POST /calendars/{calendarId}/events

const newEvent = {

PK: `TENANT#${tenantId}#CAL#${calendarId}`,

SK: `EVENT#${eventId}`,

eventId, calendarId, name, description,

startDate, endDate,

color: body.color || '#3B82F6',

recurrence: body.recurrence || 'none',

createdAt: new Date().toISOString(),

};

EventListComponent

- Route: /calendars/:calendarId/events

- Fetches events on init using calendarId from ActivatedRoute

- Displays events as styled cards with color bar + recurrence badge

- New Event dialog with name, description, start/end date, color picker, recurrence dropdown

# 11. Week 9 — Multi-Tenant Isolation (JWT)

Goal: Replace the hardcoded "tenant-default" with the real logged-in user's Cognito sub, so each user's data is completely isolated.

getTenantId() Helper (All Lambdas)

Added to calendars.js, events.js, webhooks.js, and public.js:

function getTenantId(event) {

try {

const token = event.headers?.authorization?.replace('Bearer ', '');

if (!token) return 'tenant-default';

const payload = JSON.parse(

Buffer.from(token.split('.')[1], 'base64').toString()

);

return payload.sub;   // Cognito user ID

} catch {

return 'tenant-default';

}

}

// In every handler, replace:

const tenantId = 'tenant-default';

// With:

const tenantId = getTenantId(event);

How It Works End-to-End

- User logs in via Cognito — receives a JWT ID token

- Angular's auth.service.getToken() calls fetchAuthSession() to retrieve the token

- calendar.service.ts attaches it as Authorization: Bearer {token} on every request

- Lambda decodes the JWT and extracts the sub field as the tenantId

- All DynamoDB keys are prefixed with TENANT#{tenantId} — perfect isolation

# 12. Phase 1 — FullCalendar UI Integration

Goal: Replace the basic event list with a professional calendar UI supporting month/week/day views, drag-and-drop, event colors, and create-by-click.

Packages Installed

npm install @fullcalendar/angular@6.1.20

npm install @fullcalendar/core@6.1.20

npm install @fullcalendar/daygrid@6.1.20

npm install @fullcalendar/timegrid@6.1.20

npm install @fullcalendar/interaction@6.1.20

npm install @fullcalendar/rrule@6.1.20

Integration Approach

FullCalendar's official @fullcalendar/angular package was incompatible with Angular 21 standalone components. The solution was to use the native DOM approach instead:

import { Calendar } from '@fullcalendar/core';

// @ViewChild approach — no FullCalendarModule needed

@ViewChild('calendarEl') calendarEl!: ElementRef;

fcInstance: Calendar | null = null;

ngAfterViewInit() {

this.fcInstance = new Calendar(this.calendarEl.nativeElement, {

plugins: [dayGridPlugin, timeGridPlugin, interactionPlugin],

initialView: 'dayGridMonth',

editable: true,

selectable: true,

...

});

this.fcInstance.render();

}

Features Implemented

- Month / Week / Day view toggle

- Click-to-create: select a date range → "New Event" dialog opens pre-filled

- Drag-to-select across multiple days

- Event color picker (6 colors) with animated ring selection

- Recurrence dropdown (none / daily / weekly / monthly)

- Event click → styled Event Details dialog

- Event drag-and-drop (UI only, persistence pending)

- Calendar selector dropdown to switch between calendars

Green Theme Styling (::ng-deep)

::ng-deep .fc-button-primary {

background-color: #16a34a !important;

border-color: #16a34a !important;

}

::ng-deep .fc-day-today {

background-color: #F0FDF4 !important;

}

# 13. Phase 2 — App Shell, Dashboard & UI Redesign

Goal: Build a production-quality app shell with a collapsible sidebar, redesign the dashboard with stats cards, and polish all views.

Layout Component (core/layout/)

- Collapsible sidebar: 240px expanded, 64px collapsed

- Toggle button: hamburger icon (collapsed) ↔ chevron-left (expanded)

- PrimeNG components: p-avatar, p-button, p-divider, pTooltip, pRipple

- Green accent color: #16a34a throughout

- Topbar: logo/app name + user avatar + logout button

- Navigation items with routerLinkActive="active" highlighting

Nav Items

navItems = [

{ label: 'Dashboard', icon: 'pi pi-home',     route: '/dashboard' },

{ label: 'Calendar',  icon: 'pi pi-calendar', route: '/calendar' },

{ label: 'Calendars', icon: 'pi pi-list',     route: '/calendars' },

{ label: 'Events',    icon: 'pi pi-clock',    route: '/events' },

{ label: 'Webhooks',  icon: 'pi pi-link',     route: '/webhooks' },

];

Dashboard Redesign

- Stats cards row: Total Calendars, Public Calendars, Total Events (—), Webhooks (—)

- Calendar cards grid with color-coded icons and public badge

- publicCalendarsCount computed via getter filtering calendars with publicToken

- New Calendar dialog with styled inputs and a green "Create" button

Event List Redesign

- Color bar on the left side of each event card indicating the event color

- Recurrence tag badge displayed below event name

- Clean New Event dialog matching the dashboard style

Calendar View Redesign

- Moved to separate html/scss files for maintainability

- FullCalendar buttons themed green via ::ng-deep

- Calendar selector in page header

- Today highlight: #F0FDF4 (light green)

- Calendar height: calc(100vh - 180px) for full viewport usage

Routing Structure (app.routes.ts)

{ path: '', redirectTo: 'login', pathMatch: 'full' },

{ path: 'login',    loadComponent: () => ... LoginComponent },

{ path: 'register', loadComponent: () => ... RegisterComponent },

{

path: '',

loadComponent: () => ... LayoutComponent,

children: [

{ path: 'dashboard',                    loadComponent: () => ... DashboardComponent },

{ path: 'calendar',                     loadComponent: () => ... CalendarViewComponent },

{ path: 'calendars/:calendarId/events', loadComponent: () => ... EventListComponent },

{ path: 'public/:token',                loadComponent: () => ... PublicCalendarComponent },

]

}

# 14. GitHub Repository Setup

The project went through several repository restructuring steps across two machines.

Repository History

- Initially: two separate repos (saas-calendar-cdk + saas-calendar-web) under appdevmate account

- Consolidated to a single mono-repo: saas-calendar (contains both cdk/ and web/ folders)

- Old repos deleted. Single repo is the canonical source of truth.

Critical .gitignore Issue & Fix

Windows PowerShell creates files with BOM (byte-order mark) encoding by default, which caused git to not recognize .gitignore patterns. The fix was to recreate it using Out-File with explicit UTF-8 encoding:

# WRONG — causes git to silently ignore the file

echo "node_modules" > .gitignore

# CORRECT — use PowerShell to write UTF-8 without BOM

@"

node_modules

cdk/cdk.out

web/dist

web/.angular

"@ | Out-File -FilePath .gitignore -Encoding utf8

SSH Key Setup (New Machine — staha)

The new machine used HTTPS which failed due to account permissions. SSH was configured instead:

# Generate key

ssh-keygen -t ed25519 -C "appdevmate@github.com"

# Copy public key and add to GitHub at https://github.com/settings/keys

cat C:\Users\staha\.ssh\id_ed25519.pub

# Test connection

ssh -T git@github.com

# Expected: Hi appdevmate! You've successfully authenticated...

# Update remote

git remote set-url origin git@github.com:appdevmate/saas-calendar.git

# 15. Complete Problems & Solutions Log

| Problem | Root Cause | Solution |
| --- | --- | --- |
| Lambda: Cannot use import statement outside a module | Lambda .js files used ES6 import syntax instead of CommonJS require() | Replace all import {} from "..." with const {} = require("...") in every Lambda file |
| Lambda: CalendarsFn crashed — wrong file name in calendars.js | cdk-stack.ts CDK was added into calendars.js accidentally, overwriting the original | Rewrote calendars.js from scratch with all correct require() statements |
| CDK deploy error: wsApi not defined before addEnvironment() | calendarsFn.addEnvironment("WS_ENDPOINT",...) was placed before wsApi was defined | Move the wsApi block above the calendarsFn block in cdk-stack.ts |
| Angular: OnDestroy import faded / warning | Class had ngOnDestroy() method but did not declare implements OnDestroy | Change: export class DashboardComponent implements OnInit, OnDestroy |
| Angular: Wrong import path for calendar.service.ts | EventListComponent is in features/events/event-list/ — needs 3 levels up, not 2 | Change '../../core/calendar.service' to '../../../core/calendar.service' |
| Angular: Amplify login silently hangs | A previous Amplify session was cached in localStorage from a prior signIn() | Call signOut() before signIn() in auth.service.ts login method |
| Angular: <a> tag causes HTML parse error in template | <a> inside *ngFor inside <p-card> is not valid in Angular template parser | Replace <a> with <span> styled as a link using cursor: pointer |
| PrimeNG: (onClick) not triggering on p-button | PrimeNG buttons use (click) not (onClick) | Replace all (onClick) with (click) on p-button components |
| Angular: provideAnimations() error on startup | Angular 21 no longer requires provideAnimations() — it is built in | Remove provideAnimations() from app.config.ts providers array |
| GitHub Push: 403 Permission denied (HTTPS) | New machine was authenticated as staha2025 but repo belongs to appdevmate | Switch to SSH or set remote URL to https://appdevmate@github.com/... |
| GitHub Push: SSH Permission denied (publickey) | SSH key was generated but not yet added to GitHub account settings | Copy id_ed25519.pub content and add it at https://github.com/settings/keys |
| .gitignore not working — node_modules being tracked | .gitignore was created with Windows CRLF/BOM encoding which Git ignores silently | Recreate with PowerShell: @"node_modules..."@ ¦ Out-File -Encoding utf8 |
| CDK not found after npm install aws-cdk | aws-cdk was installed locally (--save) instead of globally | Run: npm install -g aws-cdk |
| PrimeNG p-select dropdown overflow inside p-dialog | PrimeNG overlay renders inside the dialog DOM, clipped by dialog overflow:hidden | Increase dialog minHeight so dropdown has room; add .p-select-overlay { z-index: 9999 !important } to styles.scss |
| Event color circles stacking vertically in dialog | PrimeNG global CSS was overriding the flex class, collapsing the row | Use inline style="display:flex; flex-direction:row; gap:8px" instead of CSS classes |
| FullCalendar: @fullcalendar/angular incompatible with Angular 21 | The official Angular wrapper does not support standalone components in Angular 21 | Use native DOM approach: new Calendar(nativeElement, options) with @ViewChild |
| Git: accidentally created gitkey and gitkey.pub files in web folder | SSH key generation command was run from inside the web folder | Delete the files: del gitkey / del gitkey.pub, then commit and push |

# 16. Project Status & Next Steps

| Phase / Week | Description | Status |
| --- | --- | --- |
| Week 1 | AWS setup — DynamoDB, Cognito, CDK bootstrap | ✅ Complete |
| Week 2 | Lambda functions + API Gateway HTTP API | ✅ Complete |
| Week 3 | Auth flow — register, confirm, login (Cognito + Amplify) | ✅ Complete |
| Week 4 | Calendar CRUD + Angular dashboard UI | ✅ Complete |
| Week 5 | Real-time WebSocket updates across tabs | ✅ Complete |
| Week 6 | Webhooks with SQS queue and DLQ retry | ✅ Complete |
| Week 7 | Public calendars + embeddable widget | ✅ Complete |
| Week 8 | Events CRUD with color and recurrence | ✅ Complete |
| Week 9 | Multi-tenant isolation via Cognito JWT sub | ✅ Complete |
| Phase 1 | FullCalendar UI — month/week/day, drag, colors, dialogs | ✅ Complete |
| Phase 2 | Collapsible sidebar, dashboard stats, event list, calendar view redesign | ✅ Complete |
| Phase 3 | Mobile responsive layout | 🔜 Next |
| Phase 4 | Stripe billing integration | 🔜 Planned |
| Phase 5 | CI/CD deployment to S3/CloudFront | 🔜 Planned |

Phase 3 Plan — Mobile Responsive Layout

- Sidebar should collapse to a slide-in drawer on mobile (< 768px)

- Dashboard stats grid: 4 columns → 2 → 1

- FullCalendar: switch to listWeek view on mobile for readability

- Topbar: show hamburger menu button on mobile to open sidebar drawer

Phase 4 Plan — Stripe Billing

- Add Stripe subscription plans (free/pro)

- Lambda endpoint to create Stripe checkout session

- DynamoDB: store tenant plan tier

- Feature gates based on plan (e.g. max calendars, webhooks)

- Stripe webhook to update plan on payment events

End of Document

SaaS Calendar Platform — Internal Development Documentation — March 2026